# Task 1: Task Breakdowns & Gantt Chart

## Sequential Tasks

- Concept Development & Requirements

- Design & Engineering

- AI Algorithm Development

- Prototype Assembly

- Integration (AI + Hardware)

- Testing & Refinement

- Final Production

## Parallel Tasks

- Hardware Sourcing (sensors, touchscreens)

- Mobile App Development

- Cloud Backend Setup

- UX/UI Design

## Coupled Tasks

- AI Training ↔ Sensor Data Calibration

- Firmware Updates ↔ Cloud Compatibility

### Gantt Chart (Simplified)

| Task | Month 1 - 2 | Month 3 - 4 | Month 5 - 6 | Month 7 - 8 | Month 9 - 10 | Month 11 - 12 |
| --- | --- | --- | --- | --- | --- | --- |
| Concept Development | ▇▇ |  |  |  |  |  |
| Design & Engineering |  | ▇▇ | ▇▇ |  |  |  |
| AI Development |  |  | ▇▇ | ▇▇ |  |  |
| Hardware Sourcing |  | ▇▇ | ▇▇ |  |  |  |
| Prototype Assembly |  |  |  | ▇▇ | ▇▇ |  |
| Integration |  |  |  | ▇▇ | ▇▇ |  |
| Testing & Refinement |  |  |  |  | ▇▇▇ |  |
| Final Production |  |  |  |  |  | ▇▇ |

# Task 2: PERT Diagram & Critical Path

- Critical Path: Concept → Design → AI Development → Integration → Testing → Final Production (+12 months).

- PERT Highlights:

  - Slack Time: Hardware sourcing and app - development have slack (non - critical).

  - Dependencies: AI training depends on sensor data; integration requires both AI and hardware.

# Task 3: Delay Mitigation

- Impact: Delays testing phase by 2 months, risking winter launch.

- Adjustments:

  - Timeline: Extend testing to Month 13; overlap AI training with prototype assembly.

  - Alternatives: Use placeholder sensors for early testing; negotiate expedited shipping.

  - Resources: Reassign engineers from UI design to AI - hardware integration.

  - Communication: Notify stakeholders of revised deadlines; secure backup suppliers.

- Risks:

  - Component shortages: Diversify suppliers.

  - Software bugs: Allocate buffer time for fixes.

# Task 4: Deliverables

- Updated Gantt Chart: Testing shifted to Months 12 - 13; final production to Month 14.

- PERT Diagram: Critical path extended by 2 months, highlighting dependencies on sensor delivery.

- Risk Report:

  - Impact: Launch delayed to post - winter, affecting sales.

  - Adjustments: Phased testing phases, resource reallocation.

  - Communication: Weekly updates to management; supplier audits.